## Slide 1: waterfall or agile?
press F5 to play the animation
István Zsolt Berta
istvan@berta.hu

## Slide 2: waterfall vs agile
gathers requirements, makes a plan and executes it
changing the plan is problematic, unwanted
customer feels benefits when plan is completed only
multiple iterations and continuous interaction with customer; less focus on planning
changes are embraced
frequent releases, adjustments made based on customer feedback

## Slide 3: how waterfall works
1. requirements
2. system design
3. implementation
4. testing
5. deployment
6+. maintenance

## Slide 4: waterfall example

## Slide 5: step 1: requirements
our customer...
... would like to get to the other side

## Slide 6: step 2: system design
customer cannot cross yet

## Slide 7: step 3: implementation
customer still cannot cross

## Slide 8: step 4: testing
customer still cannot cross

## Slide 9: step 5: deployment
this is the first time customer can cross

## Slide 10: step 6+: maintenance

## Slide 11: however, waterfall may fail, if

## Slide 12: future capacity requirements not foreseen correctly
0
OOPS!

## Slide 13: exact requirements were not known in advance

## Slide 14: project exceeds budget and/or never finishes

## Slide 15: customer needs change and results are never used
wtf??

## Slide 16: agile addresses these problems

## Slide 17: how agile works
establish vision on what you want to achieve
release ’some’ deliverable in limited timeframe; deliverable must be directly useful for the customer, answering their need in some way
show deliverable to customer, gain their feedback
adjust what you want to do based on the feedback
 go back to (1), unless customer is satisfied

## Slide 18: 1st iteration: swim!
customer can cross, but solution is not user-friendly

## Slide 19: 2nd iteration: a boat
more user-friendly but does not scale

## Slide 20: 3rd iteration: a rope
still not user-friendly, but a strategic step

## Slide 21: next iteration: rope bridge
pedestrians can cross, but it is risky

## Slide 22: next iteration: wooden bridge
safe crossing, but pedestrians only

## Slide 23: next iteration: concrete supports
almost done, more polishing needed

## Slide 24: finally: solution accepted by customer
note: customer could cross from very 1st iteration

## Slide 25: agile can also end up with something different, such as

## Slide 26: customer might prefer boat (vs the expensive bridge)

## Slide 27: we may end up with a tunnel

## Slide 28: with a flying machine

## Slide 29: or we may end up with an Italian restaurant
why cross the river when we can have pizza on this side too?

## Slide 30: if agile fails, it creates a real mess!

## Slide 31: suboptimal, overly complex solutions (due to weak planning)

## Slide 32: unrelated artifacts not answering the customer’s need (due to lack of vision)

## Slide 33: or may fail just like waterfall (if you do not communicate with the customer enough)
0
words like sprint, epic, jira, scrum or nodejs do not make
you agile...

## Slide 34: waterfall or agile?

## Slide 35: waterfall can deliver the same results faster and cheaper... if customers can tell what they need agile will deliver something useful even if reqs are not known in advance

## Slide 36: waterfall can better measure progress and can tell if you are in budget; …still, the project may fail completely agile will always deliver something; hard to foresee what exactly, and hard to plan budget & measure progress

## Slide 37: waterfall is better at fulfilling a contract agile is better at making customers happy (if they accept uncertainty and if you can release quickly and get feedback)

## Slide 38: Thanks!
this animation has been made for non-commercial purpose, for fun; characters (in bitmap images) are properties of their respective owners, like Hanna-Barbera, Disney, etc.; the rest of this animation – excluding the copyrighted bitmap images – has been created by istvan@berta.hu and is released on 2018-09-30 under Creative Commons CC BY 4.0